# Multi-Agent Startup Simulator — What We Do Next

## Where We Are Now

The Multi-Agent Startup Simulator has reached the Version 2.0 stage.

The main foundation is already built:

- Project creation and project preferences

- Mediator / Project Coordinator

- CEO Agent

- Product Manager Agent

- Developer Agent

- Marketing Manager Agent

- Visual task routing between agents

- Agent statuses and workflow timeline

- Startup Blueprint generation

- Project Evolution for project-wide changes

- Modify Section for local changes

- Approval workflow

- Project Memory

- Version history

- PDF, DOCX, and Markdown export

- Gemini API integration

- AI-based domain classification

- AI Debug Panel and Prompt Inspector

The project is now beyond the prototype stage. Our next goal is to make Version 2.0 stable, accurate, visually clean, and reliable.

We should not add more major features until the current AI pipeline and UI are properly fixed.

# Our Immediate Goal

Complete a stable Version 2.0.

The main areas we need to work on together are:

- Fix the AI validation pipeline

- Improve AI-generated blueprint quality

- Stabilize agent routing and revision workflows

- Redesign and simplify the UI

- Test the complete system end to end

These areas are connected, so we should work on them as one coordinated development phase.

# 1. Fix the AI Validation Pipeline

## Current Problem

Gemini is successfully generating responses, but valid AI responses are sometimes rejected by our validation layer.

The current validation logic can incorrectly expect the same domain concepts from every agent.

This is not correct because each agent has a different responsibility.

A business response, product response, technical response, and marketing response should not be validated using identical requirements.

## What We Need to Implement

Validation must happen in three stages.

### Stage 1 — Structural Validation

Check whether:

- The expected response field exists

- The response is not empty

- The response has sufficient useful content

- Required JSON is valid

- The output can be parsed safely

### Stage 2 — Agent-Specific Validation

The CEO Agent should be evaluated for:

- Business model

- Revenue strategy

- Pricing

- Market opportunity

- Budget

- Costs

- Risks

- Business viability

The Product Manager Agent should be evaluated for:

- User problems

- Product scope

- Features

- MVP

- Prioritization

- Requirements

- Roadmap

The Developer Agent should be evaluated for:

- System architecture

- Technology choices

- Database design

- APIs

- Modules

- Data flow

- Technical feasibility

- Domain-specific technical entities

The Marketing Manager Agent should be evaluated for:

- Target audience

- Positioning

- Customer acquisition

- Marketing channels

- Campaigns

- Launch strategy

- Growth

### Stage 3 — Domain Relevance Validation

The response must understand the actual project domain.

However, domain relevance must be evaluated differently for each agent.

Technical entities should not be mandatory in a marketing response.

Marketing terminology should not be mandatory in an architecture response.

Business terminology should not be forced into every UML or database diagram.

The validator must evaluate whether the response is relevant to both:

- The project

- The responsibility of the agent

## Improve Validation Results

Instead of showing only:

PASS

or:

FAIL

Use a scoring system:

- Structural Score

- Agent Relevance Score

- Domain Relevance Score

- Overall Validation Score

Example:

Structure: 100%

Agent Relevance: 94%

Domain Relevance: 88%

Overall Score: 93%

Status: Passed

A response should fail only when there is a genuine quality, structure, or relevance problem.

# 2. Fix AI Retry and Failure Handling

The system should not silently reject good content or repeatedly retry without a clear reason.

Use this flow:

Gemini generates a response

↓

Structural validation

↓

Agent-specific validation

↓

Domain relevance validation

↓

If valid: accept the response

↓

If invalid: send exact validation feedback for one retry

↓

Validate the improved response

↓

Accept it or show a clear failure

Maximum retries should be limited to two attempts.

The retry prompt should explain the exact issue.

Example:

"Your previous response was structurally valid but lacked project-specific technical detail. Improve only the missing areas while preserving the useful content."

Do not regenerate everything unnecessarily.

Do not use endless retry loops.

Do not silently replace failed AI output with generic content without informing the system.

# 3. Improve AI Blueprint Quality

Once validation is fixed, we need to verify that every agent produces genuinely project-specific output.

Every AI request should receive the relevant context:

- Project name

- Full project description

- Domain

- Industry

- Project type

- Business model

- Budget

- Target audience

- Platform preference

- Timeline

- Team size

- Project priorities

- Previous decisions

- Approved blueprint sections

- Relevant revision history

The full project description should have more importance than the project name.

The system must not assume the project domain only from a short project title.

# 4. Improve the Startup Blueprint

The final Blueprint should feel like a professional project and startup planning document.

The target structure should include:

- Executive Summary

- Problem Statement

- Proposed Solution

- Target Users

- Business Model

- MVP Scope

- Key Features

- Product Roadmap

- System Architecture

- Technology Stack

- UML Diagram

- ER Diagram

- Marketing Strategy

- Budget and Cost Estimate

- Risks and Mitigation

- Timeline

- Agent Contributions

- Final Recommendations

Each section should be generated by the appropriate agent.

The entire Blueprint should not be generated by one huge AI request.

The Mediator should coordinate the process and combine the final output.

# 5. Stabilize the Multi-Agent Workflow

The multi-agent workflow is one of the main features of the platform, so it must work reliably.

Use clear agent states:

- Idle

- Analyzing

- Routing

- Assigned

- Working

- Reviewing

- Completed

- Failed

No agent should remain permanently stuck in:

- Thinking

- Working

- Waiting

Every workflow must have a guaranteed completion or failure state.

Use safe reset logic so all agents return to the correct state even if an API request fails.

# 6. Improve Mediator Routing

The Mediator should intelligently analyze every request.

For a request containing multiple changes:

User Request

↓

Mediator analyzes the request

↓

Mediator splits it into separate tasks

↓

Each task is assigned to the correct agent

↓

Agents process their assigned work

↓

Mediator collects the results

↓

Affected Blueprint sections are updated

↓

A new version is created

The UI should clearly show:

- What the user requested

- Which tasks were detected

- Which agents were selected

- Why each agent was selected

- Which sections will change

- When the work is complete

# 7. Clarify the Two Revision Workflows

The current system has two modification methods.

They must remain separate and visually clear.

## Project Evolution

Purpose:

Project-wide changes.

Use this when a request may affect multiple agents or multiple Blueprint sections.

The flow should be:

Enter project-wide change

↓

Mediator analyzes request

↓

Show affected agents

↓

Show affected sections

↓

User confirms

↓

Agents process changes

↓

Blueprint updates

↓

New version created

Before applying the change, show a preview such as:

Affected Agents:
CEO, Developer

Affected Sections:
Business Model, Architecture, Technology Stack

Then provide:

Apply Changes

## Modify Section

Purpose:

Change only one specific Blueprint section.

The flow should be:

Open section

↓

Click Modify Section

↓

Enter requested change

↓

Send to responsible agent

↓

Only that section updates

↓

New version created

The interface must clearly communicate:

Project Evolution = project-wide change

Modify Section = one section only

# 8. Fix and Simplify the UI

The current UI has many useful features, but too many elements have been added over time.

The goal should be:

Powerful internally, simple externally.

## Main Workspace

Use three primary areas.

### Left Navigation

Keep:

- Project

- Blueprint

- Agent Team

- Project Memory

- Versions

- Export

- Settings

### Main Content Area

The Startup Blueprint should receive most of the screen space.

### Context Panel

Show only one contextual panel at a time:

- Agent Activity

- Project Memory

- Version History

- Approval Status

Do not display every panel simultaneously.

# 9. Improve the Agent Visualization

Keep the visible agent system because it is one of the platform's main differentiators.

Show:

Mediator

CEO

Product Manager

Developer

Marketing Manager

When a task is assigned:

Mediator

↓

Animated routing connection

↓

Selected Agent

Display information such as:

Task Assigned: Architecture Revision

Assigned To: Developer Agent

Reason: Technical architecture change detected

Status: Working

The visual workflow should help users understand what the AI system is doing.

It should not be animation only.

# 10. Improve the Blueprint Reading Experience

The Blueprint should feel like a professional workspace rather than a long collection of cards.

Add:

- Sticky table of contents

- Better typography

- Better spacing

- Collapsible sections

- Full-screen reading mode

- Diagram zoom

- Copy section

- Clear approval status

- Clear AI generation source

Avoid excessive visual effects inside the actual document content.

The document itself should prioritize readability.

# 11. Move Debug Tools Out of the Main UI

The following tools are useful for development:

- AI Debug Panel

- Prompt Inspector

- Raw Logs

- API Metrics

- Generation Sources

But they should not remain permanently visible to normal users.

Move them to:

Settings

↓

Developer Tools

Add:

Developer Mode: ON / OFF

When Developer Mode is OFF:

- Hide raw prompts

- Hide raw API responses

- Hide validation logs

- Hide internal metrics

When Developer Mode is ON:

- Show AI Debug Panel

- Show Prompt Inspector

- Show API metrics

- Show validation details

- Show generation sources

# 12. Add a Clear AI Status Indicator

The platform should always show whether real AI is active.

Possible states:

Gemini Connected

AI Generation Active

Simulator Mode

API Error

Rate Limited

Fallback Active

Do not label fallback-generated content as AI-generated.

The generation source should always be accurate.

# 13. Verify Project Memory

Project decisions must survive future revisions.

Example flow:

First change:

Change the target audience.

Later change:

Change the backend technology.

The technical revision must not remove or forget the earlier target-audience decision.

Memory should track decisions under clear categories:

- Business

- Product

- Technical

- Marketing

- Scope

The Mediator should inject only the relevant memory into each agent request.

# 14. Verify Version History

Every successful meaningful change should create a new version.

Example:

v1 — Initial Blueprint

v2 — Business Strategy Updated

v3 — Architecture Updated

v4 — Target Audience Updated

Each version should store:

- Blueprint snapshot

- Change summary

- Affected agents

- Affected sections

- Timestamp

- Approval state

Restoring a version must restore the correct content and state.

# 15. Testing Plan

We need to test the system using projects from clearly different categories.

Testing should include:

- Physical product business

- Financial or analytics software

- Marketplace platform

- Enterprise management system

- Healthcare system

- Consumer application

- AI-based platform

For every test project, verify:

- Domain classification

- Industry classification

- Business model detection

- CEO output

- Product Manager output

- Developer output

- Marketing output

- Architecture relevance

- UML relevance

- ER diagram relevance

- Project Evolution

- Modify Section

- Memory persistence

- Version history

- Approval calculations

- Export

The outputs for unrelated project types must be substantially different.

For every bug, record:

- Input

- Expected result

- Actual result

- Screenshot

- Debug log

- Agent involved

- Severity

# 16. How We Work Together on GitHub

The repository is now the shared source of truth.

Do not push unfinished or untested work directly to main.

Use:

main

for stable code.

Use:

develop

for combined development work.

Create feature branches based on the work being done, for example:

- feature/ai-validation

- feature/ui-redesign

- feature/agent-workflow

- feature/blueprint-quality

General workflow:

- Pull the latest code.

- Create or switch to the relevant feature branch.

- Make the changes.

- Test locally.

- Commit with a clear message.

- Push the branch.

- Create a Pull Request.

- Review and test.

- Merge into develop.

- Merge into main only when stable.

Do not commit API keys.

Do not commit secret environment files.

Do not force-push shared branches.

# Our Next Sprint

We should work in this order:

## Priority 1 — AI Pipeline Stability

- Fix agent-specific validation

- Fix domain relevance validation

- Add controlled retries

- Remove incorrect rejection of valid AI output

## Priority 2 — AI Output Quality

- Test real Gemini outputs

- Improve prompt context

- Remove generic planning content

- Verify all agents produce project-specific results

## Priority 3 — Workflow Stability

- Fix stuck agent states

- Improve Mediator routing

- Test multi-agent revisions

- Verify memory and versioning

## Priority 4 — UI/UX Refactor

- Simplify the dashboard

- Clarify Project Evolution

- Clarify Modify Section

- Improve Blueprint reading

- Move debug tools to Developer Mode

## Priority 5 — Full System Testing

- Test unrelated project categories

- Record failures

- Fix critical bugs

- Run complete regression testing

# Version 2.0 Completion Criteria

Version 2.0 is complete only when:

- Gemini API works reliably

- Valid AI responses are not incorrectly rejected

- Domain classification works across different project types

- Every agent produces project-specific output

- Project Evolution works correctly with AI

- Modify Section works correctly with AI

- Multi-agent requests are routed correctly

- Agents never remain stuck

- Project Memory preserves decisions

- Version history works correctly

- Approval calculations are accurate

- The UI is clean and understandable

- Debug tools are hidden from normal users

- End-to-end testing passes across different project categories

Only after this should we mark:

Version 2.0 — Stable

Then we move forward with later features such as:

- Intelligent Project Memory

- Contextual AI Recommendations

- Controlled Agent Discussions

- AI-Generated Project-Specific Diagrams

- Advanced Startup Intelligence

The current focus is not adding more features.

The current focus is making Version 2.0 accurate, stable, understandable, and ready to build on.